Solar Prophecy Development Journal

Date: 7th June 2026

Current Status

Solar Prophecy has reached approximately 80% completion.

The application has evolved from a simple solar reading tracker into a dedicated solar analytics platform with:

- Reading management

- Daily closing record architecture

- Intraday observation tracking

- Model status dashboard

- Learning-phase forecasting

- Android release builds

- Import and export functionality

- Modern glassmorphism UI

Current focus has shifted away from feature creation and toward stabilization, usability, and long-term architecture.

Immediate Development Priority

v1.1.2 - UI Stability & Performance Update

Primary Goals:

- Fix choppy scrolling behavior.

- Optimize Android responsiveness.

- Reduce rendering overhead.

- Improve dashboard performance.

- Compact oversized charts.

- Improve chart readability.

- Reduce unnecessary vertical scrolling.

- Improve information density.

This release focuses entirely on user experience and performance rather than new features.

Planned Major Update

v1.2.0 - Navigation & Settings Refactor

Motivation

The current dashboard contains too much information on a single page.

As data grows, the interface becomes overwhelming.

Planned Structure

Home

- Overview

- Today's Generation

- Quick Status

- Learning Status

Readings

- Observation History

- Daily Records

- Edit/Delete Records

Charts

- Historical Trends

- Generation Analytics

- Monthly Insights

Predictions

- Forecasts

- Learning Status

- Future Analytics

Settings

- Theme Selection

- Installation Year

- Backup Management

- App Information

Theme System

Planned Theme Options:

- Light Mode

- Dark Mode

- Follow System Theme

Reason:

Users expect modern theme support.

Dark mode is expected to significantly improve the visual appearance of Solar Prophecy.

Settings Migration

The following information should be moved from the dashboard into Settings:

- Installation Year

Reason:

Installation year is configuration data.

It is not required for daily viewing.

Removing it from the dashboard reduces clutter.

Future Major Feature

v1.3.0 - Multi-Device Data Sync

Motivation

Current workflow:

Record readings on one device.

Desired workflow:

Record readings on a mobile phone.

View analytics on a tablet.

Maintain a synchronized solar history across devices.

Example Use Case

Phone

- Enter daily inverter readings.

Tablet

- View charts.

- Analyze trends.

- Review forecasts.

Phase 1

Cloud Backup Synchronization

- Automatic backup

- Cross-device restore

Phase 2

Near Real-Time Synchronization

- Data appears across devices automatically.

Phase 3

Shared Solar System Support

- Multiple devices

- Potential multi-user support

Long-Term Roadmap

v1.1.2

- UI Stability & Performance

v1.2.0

- Navigation System

- Settings Page

- Theme Support

v1.3.0

- Multi-Device Synchronization

v1.4.0

- Weather-Assisted Forecasting

v2.0.0

- Advanced Solar Learning Model

- Long-Term Prediction Engine

Guiding Principle

A trustworthy solar analytics platform is more valuable than a feature-rich but unreliable application.

Foundation first.
Usability second.
Intelligence third.

Solar Prophecy should continue evolving based on real-world solar data and practical user needs rather than adding features for the sake of complexity.